Legendary Horizon Completion Tracker v1

Operational backlog, cluster map, and next-session priority plan

# Purpose

This tracker captures the current state of Legendary Horizon across bugs, features, classroom-readiness needs, implementation ideas, Claude coding passes, and Chromebook/school-network observations. The goal is to keep related work clustered, prevent regressions, and ensure that no item is treated as complete until it is verified in the correct environment.

# Operating Rules

Do not mark code changes as complete just because TypeScript/build passes. Mark them Needs Test until verified.

Separate Local Dev Verified, Local Preview Verified, GitHub Verified, and Chromebook Verified.

Cluster related items so fixes do not interfere with other systems.

Prioritize trust-building systems first: environment parity, save/load persistence, document typing, and visible progress.

End every Claude session with files changed, commit hash, status changes, remaining risks, and the next exact test checklist.

# Next Session Priority Queue

| # | Work Item | Cluster | Priority | Required Outcome |
| --- | --- | --- | --- | --- |
| 1 | Environment parity / build stamp | Critical Infrastructure | Do first | Make local dev, local production preview, and GitHub Pages comparable. Add in-game build/debug stamp and pre-deploy checklist. |
| 2 | Acts I-II save/load integrity | Demo/Classroom Blocker | Do first | Fix Scroll of Destiny reload: Foretold Signposts, prophecy, burned-in sigil, reflection archive states. |
| 3 | Document input + Quest of Fate quality pass | Classroom Blocker | Next | Confirm keys work in document fields while Phaser ignores controls. Make Quest of Fate complete, scrollable, student-ready. |
| 4 | Knowledge combat content + SFX + failure testing | Core System | Next | Fix launch SFX, add question bank/no-repeat logic, test knowledge failure and physical combat failure. |
| 5 | Aethelwood renderer verification | Regression Verification | Next | Verify crops visible, windmill animated, Oracle altar visible on Chromebook/GitHub build. |
| 6 | Act III Guild Hub expansion plan | Next Milestone | After blockers | Add entry gates for every placed Guild HQ and prove hub entry, fog clearing, save/load persistence, and Act IV bridge. |

# Cluster Map

These clusters are the working buckets for the full tracker. Each cluster should be updated after every coding or test session.

| Cluster | Scope | Status | Next Action |
| --- | --- | --- | --- |
| Environment Parity / Deployment Reliability | Local Vite, local production preview, GitHub Pages, school Chromebook must be distinguishable and comparable. | Open | Add build stamp; audit base paths/assets/env flags/cache; establish test labels: Local Dev, Local Preview, GitHub, Chromebook. |
| Acts I-II State Persistence | Scroll of Destiny, prophecy, signposts, sigil, reflection archive, quest state after Load Game. | Open / High Priority | Audit save payload and hydration paths. Fix temporary React-only state. |
| Scroll / Oracle / Sigil Moment | Scroll reveal, Foretold Signposts, Oracle sequence, transparent sigil, burn-in, permanent hub state. | Partially Implemented | Verify y-position, transparency asset, burn-in persistence, no skip behavior. |
| Dialogue Presentation and Accessibility | NPC portraits/busts, narration tracks, dialogue history archive, replay/read-aloud. | Not Started / Designed | Add dialogue metadata model with optional audio asset id and Field Journal replay UI. |
| Classroom Document System | Quest of Fate, Work Files, submission to teacher, polished student documents. | Open | First: Quest of Fate completeness and scrollable layout; then submit-to-teacher workflow. |
| Field Journal / Quest Log / Records | Main/side quest toggles; Journey Review, Field Notes, Enemy Records, Realm Notes, Reflection Archive. | Open | Define non-overlapping categories and implement Main Quest/Side Quest quick fix. |
| Aethelwood / Tiled Rendering | Crops, windmill animation, Oracle passive object, map asset paths. | Needs Test | Verify recent renderer fixes on local preview and GitHub/Chromebook. |
| Combat Health / Failure / Overwhelmed | Resolve/HP visuals, knowledge and physical combat failure, no-death retreat to camp. | Open | Test failure cases and build consistent Resolve UI/damage feedback. |
| Knowledge Combat Question System | Question bank, no-repeat cycling, prompt/answer/explanation metadata, SFX routing. | Open | Implement structured bank and session-used question tracking. |
| Act III Guild Hub Expansion | Entrance triggers for every placed Guild HQ; hub modules; fog clearing; Act IV unlock. | Not Started | Start after environment and Act I-II state blockers. |
| Inventory / Rewards / Economy | Consumables, collectibles, drops, quest rewards, Guild HQ weapons/spells, item audit. | Not Implemented Permanently | Convert audit into item registry and save-backed inventory plan. |
| Sprite / Animation Production Pipeline | New Traveler sprite, 8-direction states, walking, weapons, spells, item effects. | In Progress Outside Code | Continue Pixel Lab/Aseprite workflow and define export naming conventions. |
| Act IV-V Narrative / Document / NPC Work | Guild Manager NPCs, job application, Trial of Tongues, soft skills, final presentation/transcription. | Future Core Work | Build after Act III gates prove the main loop. |

# Detailed Backlog

| ID | Cluster | Item | Priority | Status | Definition of Done / Notes |
| --- | --- | --- | --- | --- | --- |
| B-001 | Environment Parity | Add in-game build/debug stamp | Critical | Open | Show commit/build id, build date, env mode, asset base path, save mode, map JSON, backend mode. |
| B-002 | Environment Parity | Local production preview workflow | Critical | Open | Document npm build + preview test before GitHub deploy; do not count local dev as GitHub verified. |
| B-003 | Save/Load | Scroll complete after Load Game | Critical | Open | Reload must show signposts/runes, prophecy, and burned-in sigil. |
| B-004 | Save/Load | Reflection Archive data after Load Game | Critical | Open | Clarify “awaiting teacher review” vs missing data; bind real save/reflection fields. |
| B-005 | Input/Documents | Document typing ownership | Critical | Needs Test | All keys work in documents; Phaser ignores gameplay controls while overlay is open. |
| B-006 | Documents | Quest of Fate full content/layout pass | Critical | Open | Student-ready scrollable document with full required content, polished like class handout/PDF. |
| B-007 | Documents | Submit Quest of Fate to teacher | Important | Not Started | Design Apps Script/sheet/dashboard flow before implementation. |
| B-008 | Scroll/Oracle | Transparent prophecy sigil asset | Important | Open | Replace white square image with true transparent PNG; CSS blend is temporary only. |
| B-009 | Scroll/Oracle | Burned-in sigil persists on permanent hub | Critical | Open | Same placement after Oracle sequence and after load; no banner-style sigil. |
| B-010 | Scroll/Oracle | Foretold Signposts banner y-position | Important | Needs Test | Verify after y=504 correction; banner untouched by sigil. |
| B-011 | Scroll/Oracle | Scroll unfurl animation and SFX stub | Polish | Not Started | Wipe-right/unroll animation with reduced motion support. |
| B-012 | Aethelwood | Crops visible in gameplay | Important | Needs Test | Verify depth fix on local preview/GitHub/Chromebook. |
| B-013 | Aethelwood | Windmill animated | Important | Needs Test | Verify object-layer sprite animation fix before/after Research Hub. |
| B-014 | Aethelwood | Oracle altar visual renders | Important | Needs Test | Verify Atlas-props-mountain exact file/casing and passive scenery render path. |
| B-015 | Combat | Knowledge battle launch SFX | Important | Open | Enter/start battle must use interact/transition SFX, not attack SFX. |
| B-016 | Combat | Knowledge question bank and no-repeat cycle | Critical | Open | Structured questions by id/act/quest/realm; avoid repeats until pool exhausted. |
| B-017 | Combat | Resolve/HP UI and damage feedback | Critical | Open | Visible consistent state for knowledge and physical combat. |
| B-018 | Combat | Overwhelmed retreat failure test | Critical | Open | No death language; retreat to prior camp after combat failure. |
| B-019 | Dialogue | NPC bust/headshot beside dialogue | Important | Not Started | Static portrait convention for Scribe, Oracle, Guild Managers. |
| B-020 | Dialogue | Narration audio stubs | Accessibility | Not Started | Scribe/Oracle audio asset ids; missing audio fails gracefully. |
| B-021 | Dialogue | Dialogue replay archive | Accessibility | Not Started | Field Journal section with clickable prior NPC dialogue and replay audio. |
| B-022 | Quest Log | Main Quest / Side Quest toggle buttons | Important | Not Started | Quick reliable category view before full redesign. |
| B-023 | Field Journal | Define category boundaries | Important | Open | Field Notes vs Journey Review vs Enemy Records vs Realm Notes vs Work Files. |
| B-024 | Act III | Guild Hub entrance triggers for placed HQs | Critical Next Milestone | Not Started | Each placed HQ enters correct hub/research module. |
| B-025 | Act III | Fog clearing across all guild hubs | Critical Next Milestone | Not Started | Map can fully clear and persist; bridge toward Act IV. |
| B-026 | Inventory | Permanent item registry/inventory plan | Important Later | Not Started | Convert audit/economy concepts to save-backed implementation. |
| B-027 | Inventory | Enemy drops / rewards / consumables | Important Later | Not Started | Tie combat and guild unlocks to items, weapons/spells, collectibles. |
| B-028 | Sprite Pipeline | Traveler Pixel Lab/Aseprite export workflow | Important Later | In Progress | 8-direction idle/walk, transparency, future weapons/spells/effects. |
| B-029 | Act IV-V | Guild Manager NPC/dialogue/document sequencing | Future Core | Not Started | Build like Act I-II: timed moments, portraits, documents, trials. |
| B-030 | Verification | Session-end Claude protocol | Critical Process | Open | Every session ends with files changed, commits, completed/open items, test checklist. |

# Verification Status Definitions

| Status | Meaning |
| --- | --- |
| Local Dev Verified | Works in Vite dev browser. Useful for fast debugging only; not deploy-proof. |
| Local Preview Verified | Works after production build and preview. Required before GitHub deploy when possible. |
| GitHub Verified | Works on deployed GitHub Pages site with correct build stamp/commit. |
| Chromebook Verified | Works on school Chromebook/school network. Final classroom-readiness check. |

# Standard Test / Deploy Checklist

| # | Checklist Item |
| --- | --- |
| 1 | Clean git status before testing/deploying. |
| 2 | Record current commit/build id and confirm in-game build stamp. |
| 3 | Run local dev only for fast iteration; do not mark as final. |
| 4 | Run production build and local preview before GitHub deploy. |
| 5 | Verify assets load: scroll, sigil, map JSON, tilesets, audio stubs. |
| 6 | Run Start Game → Intro → Scribe prompt → battle → Scroll reveal → Oracle → Fireside save → Load. |
| 7 | After Load, inspect Scroll of Destiny, Reflection Archive, quest state, and map state. |
| 8 | Run Aethelwood test: crops, windmill animation, Research Hub, fog reveal, return to exploration. |
| 9 | Run document test: Quest of Fate typing keys + no Phaser control bleed. |
| 10 | End Claude session with files changed, commits, status updates, remaining risks, next test checklist. |

# Recommended Next Claude Prompt

NEXT CLAUDE SESSION MISSION

Treat this as a stabilization and verification session before adding new story content.

1. Add Environment Parity / Deployment Reliability support first:
   - in-game build/debug stamp with commit/build id, build date, environment mode, asset base path, save mode, map JSON, backend mode;
   - local production preview workflow and pre-deploy checklist;
   - audit root-relative asset paths, env flags, cache/service worker behavior, and files that exist locally but are not committed.

2. Fix Acts I-II save/load integrity:
   - Scroll of Destiny must retain Foretold Signpost runes, prophecy text, and burned-in sigil after Load Game;
   - Reflection Archive must read real save/reflection data or show clear awaiting-review states.

3. Verify recent renderer/input fixes:
   - document typing keys work normally while Phaser ignores gameplay controls;
   - crops render in Aethelwood;
   - windmill animates before and after Research Hub;
   - Oracle altar visual renders as passive scenery.

4. Do not start Act III expansion until the above are either fixed or explicitly marked deferred.

End response with: root causes, files changed, commit hash, tracker status updates, and Chromebook/GitHub test checklist.

# High-Level Milestone Plan

| Milestone | Name | Definition |
| --- | --- | --- |
| Milestone 0 | Reliability Baseline | Environment parity, build stamp, test protocol, save/load confidence. |
| Milestone 1 | Acts I-II Clean Slice | Start, intro, Scribe, Maia/tutorial battle, Scroll reveal, Oracle, Quest of Fate, fireside save/load. |
| Milestone 2 | Act III Systems Bridge | All placed Guild HQs enter correctly, research hubs work, fog clears, state persists, Act IV unlocks. |
| Milestone 3 | Combat/Rewards Foundation | Resolve/failure, question bank, drops, inventory registry, consumables/rewards. |
| Milestone 4 | Act IV-V Buildout | Guild Manager NPCs, job application, Trial of Tongues, interview/soft skills, final presentation/transcription. |

# Immediate “Do Not Forget” Notes

Quest of Fate is the first student-facing document and must become a polished, complete, scrollable classroom-quality handout, not a rough modal.

The Scroll of Destiny is the student save file metaphor. If signposts, prophecy, or sigil disappear after load, the player will feel their work was lost.

Act III should be tested by adding Guild Hub entrances for every placed HQ, proving hub entry, fog clearing, persistence, and Act IV bridge functionality.

Dialogue accessibility should include speaker portraits, optional narration, and a replay archive for students needing extra processing time.

Combat failure must be tested; no death language. Failure should mean overwhelmed and retreating to a safe camp.

Local Vite dev and GitHub Pages are not equivalent until environment parity is proven.