LEGENDARY HORIZON

Map Audit and Build Plan

For Claude Code  |  May 2026

# STEP 1 — SEND THIS AUDIT PROMPT TO CLAUDE CODE

Copy this entire block and send it as your first message in Claude Code:

Run a full audit of Legendary_Horizon_Map.tmx. I need:

1. TILESET USAGE: Which tilesets are loaded vs. actually used on tile layers? List every tileset with zero usage or under 10 tile placements.

2. OBJECT LAYER STATUS: List all objectgroups, count of objects in each, and sample type/name/class fields.

3. MISSING PLACEMENTS: Flag if any of these are absent as objects: enemy spawn points by tier (T1 Enemy1, T2 Orc Melee, T3 Orc Mage, T4 Moose 1-6, T5 Stone Golem), NPC interaction points (Guild Manager, Vendor, Blacksmith, Skill Master, Ghost Oracle, Fish Vendor, Villagers), campfire save points, Oracle Shrine trigger, booby trap/hazard props, door+waterfall assembly locations, Guild HQ interior transition points for all 10 guilds.

4. TERRAIN ASSESSMENT: Is there any cliff/ledge/elevation tile usage? Which zones are fully flat?

5. UNREGISTERED ASSETS: Which tileset files in the asset folders are not yet referenced in the .tmx? Specifically check booby trap/hazard sets (Sea Adventures expansion, Ancient Ruins), boss arena set pieces (Depths of Mountain, Volcano packs), and waterfall/door assemblies.

Return as a structured report.

# FULL MAP TASK LIST — ALL PHASES

These are every task needed to complete the map. They are sequenced so earlier steps unblock later ones.

## Phase 1 — Audit (No Changes Yet)

| Task | Type | Why First |
| --- | --- | --- |
| Run Claude Code audit (prompt above) | Audit | Ground truth before touching anything |
| Export tileset usage report to text file | Audit | Reference while working |
| List which objectgroups exist vs. need creating | Audit | Prevents duplicate layers |
| Confirm zone 1-6 coordinate boundaries on map | Audit | All placement is zone-aware |

## Phase 2 — Enemy Placement (Zone Order)

| Task | Zone | Detail |
| --- | --- | --- |
| Place Enemy1 base spawn points | Zone 1 | 1-3 per cluster, scattered, patrol density |
| Place Enemy1 variation1 spawn points | Zone 1 | Darker paths, dusk/night areas |
| Place Orc Melee orc1 first encounter | Zone 2 | Single strong enemy at zone entry |
| Place mixed Enemy1 + Orc Melee groups | Zone 2 | 2-4 enemy clusters |
| Place Orc Melee orc1 + orc2 paired fighters | Zone 3 | Guarding ruins perimeter |
| Place Orc Mage orc1 no-FX as ranged support | Zone 3 | Behind melee, never leading |
| Place Orc Melee orc2 + Orc Mage full FX | Zone 4 | Fewer but stronger enemies |
| Place Orc Mage orc2 color2 as named elites | Zone 4 | Named mage guard markers |
| Place Stone Golem v1 as Zone 4 boss trigger | Zone 4 | Single placement at boss gate |
| Place one Moose variant per guild territory | Zone 5 | moose1-6 each in assigned biome |
| Place Orc Mage both variants full FX | Zone 6 | Elite guards in deep temple |
| Place Stone Golem v2 as Zone 6 boss trigger | Zone 6 | Multi-phase boss marker |

## Phase 3 — NPC Placement

| Task | Location | Detail |
| --- | --- | --- |
| Place Guild Manager trigger in each HQ | All 10 Guild HQs | Locked until True Path chosen |
| Place Vendor Guy Hair1 in town market | Town Center | Item shop vendor |
| Place Vendor Guy Hair2 in smithy district | Town Center | Equipment vendor |
| Place Vendor Guy Bald in hidden location | Optional area | Black market or special vendor |
| Place Blacksmith Animated at forge tile | Forge area | Working animation version |
| Place Blacksmith NPC static for dialogue | Forge area | Triggers dialogue UI |
| Place Skill Master in guild halls | Guild halls or training ground | One per relevant guild area |
| Place Villager variants in town areas | Town Center and roads | 4-6 per area, mixed male/female/cloth |
| Place Fish Shop Vendor at harbor | Odysee's Harbor | Stationary market NPC |
| Place Ghost Oracle at shrine location | Ancient ruins or temple | Single unique placement — one-time trigger |
| Place Silly Luck Creature in hidden areas | 1-2 hidden zones | Discovery reward or event trigger |
| Place birds/ducks/frogs in Zone 1 | Zone 1 grassland | Ambient only, world-building |

## Phase 4 — Trigger Locations

| Task | Type | Detail |
| --- | --- | --- |
| Mark Oracle Shrine trigger zone | One-time trigger | Proximity fire, locks after use — place now |
| Place campfire save points per zone | Save points | Minimum 1 per zone |
| Mark Guild HQ exterior approach triggers | Zone discovery | Fires discovery animation on first visit |
| Mark Guild HQ interior entry points | Scene transition | Leads to interior or Guild Manager |
| Mark zone transition boundaries | Zone change | Phaser needs these for density/music changes |
| Place Vault of Runes access point | Research trigger | Single O*NET access in world |
| Mark Guild Research Hub triggers | Research trigger | CareerOneStop link per HQ interior |

## Phase 5 — Booby Traps and Hazard Props

| Task | Source Pack | Detail |
| --- | --- | --- |
| Audit Sea Adventures hazard asset types | ERW Sea Adventures GL2.0 | Identify usable trap types first |
| Audit Ancient Ruins V2.2.1 trap props | ERW Ancient Ruins | Floor traps, spike sets, rolling hazards |
| Place trap props in Zone 3 ruins | Zone 3 | Low density, first environmental hazard |
| Place trap props in Zone 4 deep ruins | Zone 4 | Higher density, dungeon feel |
| Place lava/volcanic hazards in Vulcanis zone | Zone 5 Vulcanis | Environmental biome storytelling |
| Place spike/boulder traps in Zone 6 | Zone 6 | Pre-boss gauntlet |

## Phase 6 — Multi-Tile Assemblies

| Task | Detail | Notes |
| --- | --- | --- |
| Map all multi-tile composite sets | Waterfall+door, portals, bridges | Identify which tile IDs form each composite |
| Place waterfall + cave door entry | Cliff areas, Zones 3-4 | Animated tiles, dungeon entry point |
| Place guild HQ exterior door assemblies | Each guild territory border | Visual differentiation per guild |
| Place bridge assemblies over water | Zones 2-3 | Connects sections, adds traversal variety |
| Place portal gate at Oracle Shrine area | Ruins area | Marks shrine as distinct sacred space |

## Phase 7 — Terrain Height Variation

| Task | Zone Priority | Detail |
| --- | --- | --- |
| Identify cliff/ledge/elevation tilesets | All zones | Grass Land, Ancient Ruins, Mountain packs have these |
| Add cliff edges and plateau in Zone 1 | Zone 1 — TOP PRIORITY | Funder demo area — must look dimensional |
| Add rocky elevation along Zone 2 road | Zone 2 | Path variety, tactical cover |
| Add cliff-face and ruined walls in Zone 3 | Zone 3 | Ruins feel more vertical |
| Add elevated dais in Zone 4 boss room | Zone 4 | Boss arena must feel like a set piece |
| Add volcanic rock elevation in Vulcanis | Zone 5 | Environmental guild identity |

## Phase 8 — Collision and Trigger Wiring

| Task | Detail | Dependency |
| --- | --- | --- |
| Collision layer for all impassable terrain | Walls, cliffs, water, buildings | Must match visual tile placement |
| Interaction radius objects around all NPCs | Small circle or box per NPC | Phaser overlap triggers dialogue |
| Enemy territory and spawn zone rectangles | One per enemy cluster | Phaser uses for spawn logic |
| Zone boundary trigger lines | Invisible lines at zone transitions | Fires zone-change events in Phaser |
| Campfire interaction zones | Small radius per campfire object | Triggers save ceremony screen |
| Verify all transition objects have destination data | Object custom properties in Tiled | Phaser needs to know where transitions lead |

# COMPARTMENTALIZED DAY PLAN

You cannot do all 8 phases today. Cut the session to what's achievable.

2-Hour Session:

• Phase 1 complete — full audit, know your ground truth

• Phase 2: Zone 1 enemy placement only (Enemy1 both variants)

• Phase 3: Town Center NPCs (Vendors, Blacksmith, Villagers)

• Phase 4: Oracle Shrine trigger + 2-3 campfire save points

4-Hour Session:

• Everything in 2-hour plan, plus:

• Phase 2: Zones 2-3 enemy introduction (Orc Melee + Orc Mage)

• Phase 4: All zone transition markers placed

• Phase 5: Booby traps in Zones 3-4

• Phase 7: Cliff elevation added to Zone 1 showcase area

Full Day:

• Phases 1-7 fully completed

• Phase 8 collision wiring for Zone 1 only — enough for Phaser integration test

• Hand off to Claude Code to begin Phaser tile rendering pipeline

Legendary Horizon — Map Audit and Build Plan  |  May 2026